Zabbix Prod HA Deployment
Step-by-Step Guide

Zabbix 7.0 • Rocky Linux 9 • PostgreSQL HA • Patroni • etcd • Keepalived • NGINX • Regional Proxies

# 1. Architecture Overview

Target platform: Highly available Zabbix 7.0 monitoring platform with PostgreSQL HA, Zabbix Server Active/Standby, NGINX frontend, regional Zabbix Proxies, and automatic PostgreSQL failover.

| Component | Host / Address | Role |
| --- | --- | --- |
| PostgreSQL / Patroni | munmssql01 / 10.90.5.3 | PostgreSQL HA member; normally Leader/Primary |
| PostgreSQL / Patroni | cgnmssql01 / 10.90.5.4 | PostgreSQL HA member; normally Replica/Secondary |
| etcd | munmsetcd01 / 10.90.5.27 | Third etcd member / lightweight witness |
| PostgreSQL VIP | 10.90.5.12 | Client/application DB endpoint |
| Zabbix Server | munms01 | HA node; Active/Standby |
| Zabbix Server | cgnms01 | HA node; Active/Standby |
| Zabbix Server VIP | 10.90.5.11 | Zabbix Server endpoint for proxies/clients |
| NGINX / Web | nms-us.belcan.com | HTTPS frontend |

PostgreSQL HA workflow: Patroni manages PostgreSQL leadership, etcd maintains distributed cluster state and leader election, and Keepalived assigns PostgreSQL VIP 10.90.5.12 only to the current Patroni Leader.

Zabbix HA workflow: Both Zabbix Server nodes share the PostgreSQL database and operate in Active/Standby mode. Keepalived provides Zabbix Server VIP 10.90.5.11.

# 2. Pre-Implementation Activities

## 2.1 Validate Infrastructure

Confirm all servers are running Rocky Linux 9.

Validate CPU, RAM, and storage allocations against the approved design.

Confirm IP assignments for PostgreSQL VIP, Zabbix Server VIP, database nodes, Zabbix nodes, NGINX, proxies, and the etcd witness.

Confirm network interface/network segment: 10.90.5.0/24 (VLAN 5).

## 2.2 Updates and Common Configuration

sudo dnf update -y

Run the Belcan standard configuration: ansible r9-common role.

## 2.3 Hostname and Network Resolution

Confirm munmssql01, cgnmssql01, and munmsetcd01 resolve correctly.

Confirm network reachability between all three PostgreSQL/etcd members.

If DNS is unavailable, add the required host entries to /etc/hosts on all three nodes.

ping munmssql01
ping cgnmssql01
ping munmsetcd01
getent hosts munmssql01
getent hosts cgnmssql01
getent hosts munmsetcd01

# 3. Deploy the Three-Member etcd Cluster

## 3.1 Install PGDG Repository

sudo dnf install -y https://download.postgresql.org/pub/repos/yum/reporpms/EL-9-x86_64/pgdg-redhat-repo-latest.noarch.rpm

Disable the PostgreSQL server repositories in /etc/yum.repos.d/pgdg-redhat-all.repo: pgdg14, pgdg15, pgdg16, pgdg17, pgdg18.

sudo dnf config-manager --enable pgdg-rhel9-extras
sudo dnf clean all
sudo dnf makecache
sudo dnf repolist | grep pgdg

Expected: pgdg-common and pgdg-rhel9-extras.

## 3.2 Install etcd on All Three Members

sudo dnf install -y etcd
etcd --version

## 3.3 Configure etcd

Edit /etc/etcd/etcd.conf on each node. Use the node-specific values below.

### munmssql01 (10.90.5.3)

ETCD_NAME="munmssql01"
ETCD_DATA_DIR="/var/lib/etcd/default.etcd"
ETCD_LISTEN_PEER_URLS="http://10.90.5.3:2380"
ETCD_LISTEN_CLIENT_URLS="http://10.90.5.3:2379,http://127.0.0.1:2379"
ETCD_INITIAL_ADVERTISE_PEER_URLS="http://10.90.5.3:2380"
ETCD_INITIAL_CLUSTER="munmssql01=http://10.90.5.3:2380,cgnmssql01=http://10.90.5.4:2380,munmsetcd01=http://10.90.5.27:2380"
ETCD_INITIAL_CLUSTER_STATE="new"
ETCD_INITIAL_CLUSTER_TOKEN="postgres-ha"
ETCD_ADVERTISE_CLIENT_URLS="http://10.90.5.3:2379"
ETCD_ENABLE_V2="true

### cgnmssql01 (10.90.5.4)

ETCD_NAME="cgnmssql01"
ETCD_DATA_DIR="/var/lib/etcd/default.etcd"
ETCD_LISTEN_PEER_URLS="http://10.90.5.4:2380"
ETCD_LISTEN_CLIENT_URLS="http://10.90.5.4:2379,http://127.0.0.1:2379"
ETCD_INITIAL_ADVERTISE_PEER_URLS="http://10.90.5.4:2380"
ETCD_INITIAL_CLUSTER="munmssql01=http://10.90.5.3:2380,cgnmssql01=http://10.90.5.4:2380,munmsetcd01=http://10.90.5.27:2380"
ETCD_INITIAL_CLUSTER_STATE="new"
ETCD_INITIAL_CLUSTER_TOKEN="postgres-ha"
ETCD_ADVERTISE_CLIENT_URLS="http://10.90.5.4:2379"
ETCD_ENABLE_V2="true

### munmsetcd01 (10.90.5.27)

ETCD_NAME="munmsetcd01"
ETCD_DATA_DIR="/var/lib/etcd/default.etcd"
ETCD_LISTEN_PEER_URLS="http://10.90.5.27:2380"
ETCD_LISTEN_CLIENT_URLS="http://10.90.5.27:2379,http://127.0.0.1:2379"
ETCD_INITIAL_ADVERTISE_PEER_URLS="http://10.90.5.27:2380"
ETCD_INITIAL_CLUSTER="munmssql01=http://10.90.5.3:2380,cgnmssql01=http://10.90.5.4:2380,munmsetcd01=http://10.90.5.27:2380"
ETCD_INITIAL_CLUSTER_STATE="new"
ETCD_INITIAL_CLUSTER_TOKEN="postgres-ha"
ETCD_ADVERTISE_CLIENT_URLS="http://10.90.5.27:2379"
ETCD_ENABLE_V2="true

## 3.4 Enable and Start etcd

sudo systemctl enable --now etcd

## 3.5 Validate etcd Cluster

etcdctl --endpoints=http://10.90.5.3:2379,http://10.90.5.4:2379,http://10.90.5.27:2379 member list
etcdctl --endpoints=http://10.90.5.3:2379,http://10.90.5.4:2379,http://10.90.5.27:2379 endpoint health

NOTE: All three members must be healthy and the cluster must have quorum before proceeding.

# 4. Install and Configure PostgreSQL with Patroni

NOTE: Current PostgreSQL service management is performed by Patroni. Do not treat the standalone postgresql systemd service as the HA control mechanism.

## 4.1 Install PostgreSQL / Required Packages

sudo dnf install -y postgresql-server postgresql

## 4.2 Initialize PostgreSQL Only Where Required by the Approved Patroni Procedure

sudo postgresql-setup --initdb --unit postgresql

Do not start or enable PostgreSQL independently once Patroni is ready to manage the cluster. The source implementation notes that PostgreSQL is managed by Patroni.

## 4.3 Configure Database Authentication and Access

sudo -u postgres psql
ALTER SYSTEM SET password_encryption = 'scram-sha-256';
SELECT pg_reload_conf();
SHOW password_encryption;

Expected password_encryption: scram-sha-256.

Create the zabbix database/user and grant required privileges according to the approved deployment values.

Configure postgresql.conf listen_addresses and pg_hba.conf for the required Zabbix/NGINX/HA access.

## 4.4 Install Patroni on Both PostgreSQL Nodes

sudo dnf install -y patroni patroni-etcd
patroni --version

Run on munmssql01 and cgnmssql01.

## 4.5 Configure Patroni

Edit /etc/patroni/patroni.yml on both PostgreSQL nodes.

Use the approved node-specific Patroni configurations for munmssql01 and cgnmssql01.

patroni --validate-config /etc/patroni/patroni.yml

Resolve all validation errors before starting Patroni.

## 4.6 Enable and Start Patroni

sudo systemctl enable patroni
sudo systemctl start patroni

Start Patroni on both PostgreSQL nodes after configuration validation.

## 4.7 Validate Patroni Cluster

patronictl -c /etc/patroni/patroni.yml list

Expected: one Leader and one Replica; cluster healthy and replication streaming.

# 5. Configure Keepalived for PostgreSQL VIP

## 5.1 Configure Patroni Health Check

sudo vim /usr/local/bin/check_patroni.sh

#!/bin/bash
STATUS=$(curl --noproxy '*' -s -o /dev/null -w "%{http_code}" http://$(hostname -I | awk '{print $1}'):8008/primary)
[ "$STATUS" = "200" ]

sudo chmod +x /usr/local/bin/check_patroni.sh

The script returns success only when the local Patroni node is the current Primary/Leader.

## 5.2 Configure Keepalived on munmssql01

global_defs {
    router_id MU_PGSQL
}

vrrp_script chk_patroni {
    script "/usr/local/bin/check_patroni.sh"
    interval 2
    timeout 2
    fall 2
    rise 2
    weight -250
}

vrrp_instance VI_PG {
    state BACKUP
    interface ens33
    virtual_router_id 51
    priority 200
    advert_int 1

    authentication {
        auth_type PASS
        auth_pass BelcanVIP
    }

    virtual_ipaddress {
        10.90.5.12/24
    }

    track_script {
        chk_patroni
    }
}

## 5.3 Configure Keepalived on cgnmssql01

global_defs {
    router_id CG_PGSQL
}

vrrp_script chk_patroni {
    script "/usr/local/bin/check_patroni.sh"
    interval 2
    timeout 2
    fall 2
    rise 2
    weight -250
}

vrrp_instance VI_PG {
    state BACKUP
    interface ens33
    virtual_router_id 51
    priority 150
    advert_int 1

    authentication {
        auth_type PASS
        auth_pass BelcanVIP
    }

    virtual_ipaddress {
        10.90.5.12/24
    }

    track_script {
        chk_patroni
    }
}

## 5.4 Start / Validate Keepalived

sudo systemctl restart keepalived
systemctl status keepalived
ip addr | grep 10.90.5.12

Expected: VIP 10.90.5.12 is assigned only to the current Patroni Leader.

# 6. Deploy Zabbix Server HA

## 6.1 Install Zabbix Packages on Both Zabbix Server Nodes

sudo dnf install -y epel-release
# In /etc/yum.repos.d/epel.repo under [epel]:
excludepkgs=zabbix*
wget https://repo.zabbix.com/zabbix/7.0/rhel/9/x86_64/zabbix-release-latest-7.0.el9.noarch.rpm
sudo rpm -Uvh zabbix-release-latest-7.0.el9.noarch.rpm
sudo dnf clean all && sudo dnf makecache
sudo dnf install -y zabbix-server-pgsql zabbix-agent2 zabbix-sql-scripts postgresql

## 6.2 Import Zabbix Database Schema

Run the schema import only once, against the PostgreSQL VIP / current database.

zcat /usr/share/zabbix-sql-scripts/postgresql/server.sql.gz | \
psql -h 10.90.5.12 -U zabbix -d zabbix

## 6.3 Configure Zabbix Server HA

Edit /etc/zabbix/zabbix_server.conf on both nodes.

# munms01
DBHost=10.90.5.12
DBName=zabbix
DBUser=zabbix
DBPassword=<password>
HANodeName=munms01
NodeAddress=<primary_ip>:10051

# cgnms01
DBHost=10.90.5.12
DBName=zabbix
DBUser=zabbix
DBPassword=<password>
HANodeName=cgnms01
NodeAddress=<secondary_ip>:10051

## 6.4 Start Zabbix Server and Agent 2

systemctl enable --now zabbix-server zabbix-agent2

## 6.5 Validate Zabbix HA

Open Zabbix UI → Administration → HA Nodes.

Expected: one node Active and one node Standby.

# 7. Configure Keepalived for Zabbix Server VIP

## 7.1 Install Keepalived

sudo dnf install -y keepalived

## 7.2 Create Zabbix Health Check

sudo vim /usr/local/bin/check_zabbix.sh

#!/bin/bash
systemctl is-active --quiet zabbix-server
exit $?

sudo chmod +x /usr/local/bin/check_zabbix.sh

## 7.3 Configure Keepalived on munms01

global_defs {
    router_id ZBX_MU
}

vrrp_script chk_zabbix {
    script "/usr/local/bin/check_zabbix.sh"
    interval 2
    weight 20
}

vrrp_instance VI_ZBX {
    state MASTER
    interface ens33
    virtual_router_id 52
    priority 150
    advert_int 1

    authentication {
        auth_type PASS
        auth_pass BelcanZBX
    }

    virtual_ipaddress {
        10.90.5.11/24
    }

    track_script {
        chk_zabbix
    }
}

## 7.4 Configure Keepalived on cgnms01

global_defs {
    router_id ZBX_CG
}

vrrp_script chk_zabbix {
    script "/usr/local/bin/check_zabbix.sh"
    interval 2
    weight 20
}

vrrp_instance VI_ZBX {
    state BACKUP
    interface ens33
    virtual_router_id 52
    priority 100
    advert_int 1

    authentication {
        auth_type PASS
        auth_pass BelcanZBX
    }

    virtual_ipaddress {
        10.90.5.11/24
    }

    track_script {
        chk_zabbix
    }
}

## 7.5 Start / Validate Zabbix Keepalived

sudo systemctl enable keepalived
ip addr

Expected: 10.90.5.11 is owned by the intended active Zabbix Server node.

# 8. Deploy NGINX Web Frontend and HTTPS

## 8.1 Install NGINX / PHP / Zabbix Web Packages

# Ensure EPEL excludes Zabbix packages:
excludepkgs=zabbix*

wget https://repo.zabbix.com/zabbix/7.0/rhel/9/x86_64/zabbix-release-latest-7.0.el9.noarch.rpm
sudo rpm -Uvh zabbix-release-latest-7.0.el9.noarch.rpm
sudo dnf clean all && sudo dnf makecache
sudo dnf install -y nginx php-fpm php-pgsql zabbix-web zabbix-web-pgsql zabbix-nginx-conf zabbix-agent2

## 8.2 Configure PHP

Edit /etc/php.ini:
date.timezone = UTC

## 8.3 Start Services

sudo systemctl enable --now php-fpm.service nginx.service zabbix-agent2.service

## 8.4 Configure Zabbix Web Installer

Open: https://nms-us.belcan.com/

Database type: PostgreSQL

Database host: PostgreSQL VIP (10.90.5.12)

Database name: zabbix

User: zabbix

Password: Zabbix DB password

Leave Database TLS encryption unchecked if this matches the approved production configuration.

Provide the Zabbix Server name and complete the installation.

Use the organization's approved credentials; do not document production passwords in this guide.

## 8.5 HTTPS Certificate Validation

sudo nginx -t
sudo systemctl status nginx
sudo systemctl status php-fpm
curl -I http://nms-us.belcan.com
curl -vk https://nms-us.belcan.com
openssl s_client -connect nms-us.belcan.com:443 -servername nms-us.belcan.com </dev/null 2>/dev/null | openssl x509 -noout -subject -issuer -dates

Confirm the certificate SAN includes nms-us.belcan.com and the certificate is valid.

# 9. Deploy Regional Zabbix Proxies

## 9.1 Install Packages on Each Proxy

sudo dnf install -y epel-release
# Under [epel] in /etc/yum.repos.d/epel.repo:
excludepkgs=zabbix*
wget https://repo.zabbix.com/zabbix/7.0/rhel/9/x86_64/zabbix-release-latest-7.0.el9.noarch.rpm
sudo rpm -Uvh zabbix-release-latest-7.0.el9.noarch.rpm
sudo dnf clean all && sudo dnf makecache
sudo dnf install -y zabbix-proxy-pgsql zabbix-sql-scripts postgresql-server zabbix-agent2

## 9.2 Configure Local PostgreSQL on Each Proxy

sudo postgresql-setup --initdb --unit postgresql
sudo systemctl enable --now postgresql
sudo -u postgres psql
CREATE ROLE zabbix_proxy_<region> LOGIN;
\password zabbix_proxy_<region>
CREATE DATABASE zabbix_proxy_<region> OWNER zabbix_proxy_<region>;
\q

## 9.3 Import Proxy Schema

sudo -u postgres psql -d zabbix_proxy_<region> -f /usr/share/zabbix-sql-scripts/postgresql/proxy.sql

## 9.4 Configure Proxy

Edit /etc/zabbix/zabbix_proxy.conf:

ProxyMode=0
Server=10.90.5.11
Hostname=<proxy_server_name>
DBHost=127.0.0.1
DBName=zabbix_proxy_<region>
DBUser=zabbix_proxy_<region>
DBPassword=<password>

## 9.5 Start and Validate Proxy

systemctl enable --now zabbix-proxy zabbix-agent2
psql -h 127.0.0.1 -U zabbix_proxy_<region> -d zabbix_proxy_<region>
nc -zv 10.90.5.11 10051

In Zabbix UI → Data collection → Proxies, verify the proxy is Online.

# 10. End-to-End Validation

## 10.1 etcd Validation

etcdctl --endpoints=http://10.90.5.3:2379,http://10.90.5.4:2379,http://10.90.5.27:2379 member list
etcdctl --endpoints=http://10.90.5.3:2379,http://10.90.5.4:2379,http://10.90.5.27:2379 endpoint health

All three members healthy; no alarms; quorum established.

## 10.2 Patroni Validation

patronictl -c /etc/patroni/patroni.yml list
patronictl -c /etc/patroni/patroni.yml history

Expected: one Leader, one Replica, cluster healthy.

## 10.3 PostgreSQL VIP Validation

nc -zv 10.90.5.12 5432
psql -h 10.90.5.12 -U zabbix -d zabbix

SELECT pg_is_in_recovery();

When connected through the PostgreSQL VIP, expected result on the current Primary is f.

## 10.4 Zabbix Server HA Validation

Zabbix UI → Administration → HA Nodes.

Expected: 1 Active / 1 Standby.

nc -zv 10.90.5.11 10051

## 10.5 Functional Validation

Zabbix UI loads successfully over HTTPS.

PostgreSQL database connection is healthy.

Latest monitoring data is updating.

Hosts show expected availability.

All regional proxies show Online.

Zabbix Server HA shows 1 Active / 1 Standby.

No unexpected database, proxy, NGINX, or Zabbix Server errors are present.

# 11. Failover and Recovery Testing

## 11.1 Patroni Switchover Test

patronictl -c /etc/patroni/patroni.yml switchover
patronictl -c /etc/patroni/patroni.yml list

Replica becomes Leader.

Previous Leader becomes Replica.

Replication resumes successfully.

Timeline increments.

PostgreSQL VIP 10.90.5.12 moves to the new Leader.

Zabbix continues to access PostgreSQL through the same VIP.

## 11.2 PostgreSQL Node / Patroni Failure Test

Use the approved failure simulation from the PostgreSQL HA procedure. Stopping Patroni on the current Primary is a valid service-failure simulation.

Do not use the standalone postgresql service as the primary HA failure simulation because Patroni manages PostgreSQL.

Verify Patroni promotes the healthy Replica, Keepalived moves 10.90.5.12, and Zabbix remains operational.

patronictl -c /etc/patroni/patroni.yml list
ip addr | grep 10.90.5.12
nc -zv 10.90.5.12 5432

## 11.3 Zabbix Server HA Failover Test

sudo systemctl stop zabbix-server

Run on the current Active Zabbix Server.

Verify the Standby automatically becomes Active.

Verify frontend access, monitoring data, proxy status, and PostgreSQL connectivity.

Start the recovered node and verify it rejoins as Standby.

sudo systemctl start zabbix-server
sudo systemctl status zabbix-server

## 11.4 End-to-End Failover Success Criteria

PostgreSQL: 1 Leader + 1 Replica.

etcd: three healthy members with quorum.

PostgreSQL VIP 10.90.5.12 always follows the current Primary.

Zabbix Server: 1 Active + 1 Standby.

Zabbix Server failover changes the Active/Standby role correctly.

Recovered Zabbix Server rejoins as Standby.

Regional Zabbix Proxies remain Online.

Monitoring data continues without unacceptable interruption.

No split-brain condition is observed.

No unresolved critical errors remain in HA/application logs.

# 12. Backup and Configuration Protection

## 12.1 Zabbix PostgreSQL Database Backup

Run from the designated backup/utility server with access to the PostgreSQL VIP.

nc -zv 10.90.5.12 5432
pg_dump -h 10.90.5.12 -U zabbix -d zabbix -Fc -f /backup/zabbix/zabbix_$(date +%Y%m%d_%H%M%S).dump
ls -lh /backup/zabbix/
pg_restore --list /backup/zabbix/<backup-file>.dump

Transfer the validated backup to the approved enterprise backup repository.

## 12.2 Proxy Database Backups

Run on each regional proxy.

mkdir -p /backup/zabbix-proxy
pg_dump -h 127.0.0.1 -U <zabbix_proxy_user> -d <zabbix_proxy_db> -Fc -f /backup/zabbix-proxy/zabbix_proxy_<region>_$(date +%Y%m%d_%H%M%S).dump
pg_restore --list /backup/zabbix-proxy/<backup-file>.dump

## 12.3 Zabbix / Proxy / NGINX Configuration Backups

sudo tar -czf /backup/zabbix_server_config_$(hostname)_$(date +%Y%m%d_%H%M%S).tar.gz /etc/zabbix/
sudo tar -czf /backup/zabbix_proxy_config_$(hostname)_$(date +%Y%m%d_%H%M%S).tar.gz /etc/zabbix/
sudo tar -czf /backup/nginx_config_$(hostname)_$(date +%Y%m%d_%H%M%S).tar.gz /etc/nginx/

Back up TLS certificates/private keys according to the organization's certificate and secret-management policy. Protect private-key backups with appropriate permissions.

## 12.4 Patroni / etcd / Keepalived Backups

Back up the authoritative HA configuration and etcd snapshot as part of the PostgreSQL HA recovery procedure.

sudo tar -czf /backup/patroni_config_$(hostname)_$(date +%Y%m%d_%H%M%S).tar.gz /etc/patroni/
sudo tar -czf /backup/etcd_config_$(hostname)_$(date +%Y%m%d_%H%M%S).tar.gz /etc/etcd/
sudo tar -czf /backup/keepalived_$(hostname)_$(date +%Y%m%d_%H%M%S).tar.gz /etc/keepalived/

Create/retain an etcd snapshot according to the approved recovery procedure.

Transfer required backups to the approved enterprise backup repository.

# 13. Post-Implementation Validation and Closure

## 13.1 Service Validation

sudo systemctl status patroni
sudo systemctl status keepalived
sudo systemctl status etcd
sudo systemctl status zabbix-server
sudo systemctl status zabbix-proxy
sudo systemctl status zabbix-agent2
sudo systemctl status nginx
sudo systemctl status php-fpm

NOTE: For PostgreSQL HA, use Patroni status and patronictl as the authoritative control-plane validation. Do not use the standalone PostgreSQL systemd service as the HA role indicator.

## 13.2 Log Review

sudo journalctl -u patroni --since "1 hour ago"
sudo journalctl -u etcd --since "1 hour ago"
sudo journalctl -u keepalived --since "1 hour ago"
sudo tail -100 /var/log/zabbix/zabbix_server.log
sudo tail -100 /var/log/zabbix/zabbix_proxy.log
sudo tail -100 /var/log/nginx/error.log

Confirm there are no unresolved critical errors.

## 13.3 Final State Checklist

Patroni: 1 Leader + 1 Replica.

etcd: 3 healthy members and quorum.

PostgreSQL VIP 10.90.5.12 belongs to the current Primary.

Zabbix Server: 1 Active + 1 Standby.

Zabbix Server VIP 10.90.5.11 is available to proxies/clients.

All regional Zabbix Proxies are Online.

NGINX HTTPS is operational for nms-us.belcan.com.

TLS certificate is valid and matches the hostname.

Monitoring data is being collected normally.

Database/configuration backups are created, validated, and transferred as required.

## 13.4 Change / Documentation Closure

Record final PostgreSQL Leader/Replica roles.

Record Zabbix Server Active/Standby roles.

Record PostgreSQL and Zabbix VIP ownership.

Record proxy status by region.

Record backup locations.

Record failover test results and observed recovery times.

Record any deviations/issues and their resolution.

Retain this guide with the team's operational documentation.

# Appendix A. Key Ports

| Port | Service | Purpose |
| --- | --- | --- |
| 5432 | PostgreSQL | Zabbix Server → PostgreSQL VIP / database connectivity |
| 2379 | etcd | etcd client/API communication |
| 2380 | etcd | etcd peer-to-peer communication |
| 8008 | Patroni | Patroni REST API / health checks |
| 10051 | Zabbix Server | Zabbix Proxy → Zabbix Server |
| 10050 | Zabbix Agent 2 | Zabbix Server/Proxy → Agent |
| 80 | HTTP/NGINX | HTTP / redirect to HTTPS |
| 443 | HTTPS/NGINX | Zabbix web frontend |

# Appendix B. Key Addresses

| Address / Hostname | Purpose |
| --- | --- |
| 10.90.5.3 / munmssql01 | PostgreSQL + Patroni + etcd |
| 10.90.5.4 / cgnmssql01 | PostgreSQL + Patroni + etcd |
| 10.90.5.27 / munmsetcd01 | Third etcd member / witness |
| 10.90.5.12 | PostgreSQL VIP |
| 10.90.5.11 | Zabbix Server VIP |
| nms-us.belcan.com | Production Zabbix HTTPS hostname |